Initial Project Planning Template

| Date | 04 July 2026 |
| --- | --- |
| Team ID | CCAP-2026-01 |
| Project Name | Credit Card Approval Prediction System |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

Use the table below to track the product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Pipeline | USN-1 | As a developer, I can clean and merge application_record.csv and credit_record.csv so that I have one training dataset. | 3 | High | [Your Name] |
| Sprint-1 | Data Pipeline | USN-2 | As a developer, I can preprocess and one-hot encode features so the model can be trained on numeric data. | 2 | High | [Your Name] |
| Sprint-1 | Model Training | USN-3 | As a developer, I can train and evaluate a Random Forest classifier to flag Low Risk / High Risk applicants. | 3 | High | [Your Name] |
| Sprint-2 | Backend | USN-4 | As a developer, I can build a Flask home route and a /predict route so users can submit data and receive a prediction. | 3 | High | [Your Name] |
| Sprint-2 | Backend | USN-5 | As a user, I can fill out a form with my details so the app can predict my approval status. | 2 | High | [Your Name] |
| Sprint-3 | Frontend / UX | USN-6 | As a user, I want human-readable inputs (Age, Years Employed) instead of raw negative-day values so the form is easy to fill. | 2 | Medium | [Your Name] |
| Sprint-3 | Frontend / UI | USN-7 | As a user, I want a modern, visually appealing interface so the experience feels trustworthy and polished. | 2 | Medium | [Your Name] |
| Sprint-4 | Polish | USN-8 | As a user, I want a celebratory animation when I'm approved so the experience feels rewarding. | 1 | Low | [Your Name] |
| Sprint-4 | Reliability | USN-9 | As a user, I want a friendly error message if I submit invalid data so I'm not confused by a crash. | 1 | Medium | [Your Name] |